PHASE 1

Brainstorming & Ideation

Problem framing, personas, idea generation and scope decisions

| Field | Value |
| --- | --- |
| Project | EduGenie — Intelligent Academic Learning Assistant |
| Stack | React 19 + Vite + Tailwind CSS v4 • Express.js (TypeScript) • Google Gemini (@google/genai) |
| Document version | 1.0 |
| Date | September 2026 |
| Prepared by | [Add author / team name] |
| Repository | [Add GitHub repository URL] |

# 1. Project Overview

EduGenie is an academic learning assistant that turns complex study material into something a student can actually use: clear answers, analogy-driven explanations, revision summaries, self-grading quizzes and phased learning roadmaps. It is a full-stack TypeScript application (React frontend, Express backend) that calls Google Gemini models through a server-side cascade, with an offline knowledge base as the last line of defence.

# 2. Problem Statement

Students routinely hit three problems when using general-purpose AI for studying:

- Comprehension gap — answers are written for experts; students need analogies, scaffolding and key takeaways rather than dense prose.

- Unusable output — raw model output arrives with stray Markdown artifacts, inconsistent structure and no way to test understanding.

- Fragility — free-tier quotas, model retirements and outages make AI study tools fail exactly when a student needs them (exam week).

Problem statement (one line) How might we give students fast, well-formatted, self-testing study support that keeps working even when the AI provider is rate-limited or offline?

# 3. Target Users & Personas

| Persona | Context | Primary need | Modules they use most |
| --- | --- | --- | --- |
| Exam-prep undergraduate | Revising many chapters under time pressure | Fast summaries and quick self-checks | Summarizer, Quiz, Q&A |
| Self-learner | Picking up a new technical skill alone | A structured path with timeframes | Roadmap, Explainer |
| Educator / tutor | Preparing material for a class | Ready-made explanations and MCQs | Explainer, Quiz, Summarizer |

### 3.1 Empathy map — exam-prep undergraduate

| Says | Thinks | Does | Feels |
| --- | --- | --- | --- |
| “I don’t get this chapter.” | “I have too little time to read everything.” | Pastes notes into chat tools, rereads, cram-quizzes friends | Overwhelmed, anxious, distrustful of unformatted AI answers |

# 4. Brainstorming Output

## 4.1 Idea pool

Ideas were generated per persona need, then scored on learner impact and build effort (High / Medium / Low).

| # | Idea | Impact | Effort | Decision |
| --- | --- | --- | --- | --- |
| 1 | Instant Q&A with structured bullet answers | High | Low | v1 — build |
| 2 | Concept explainer using analogies + key takeaways | High | Low | v1 — build |
| 3 | Text summarizer for revision | High | Low | v1 — build |
| 4 | Auto-generated 3-question MCQ quiz with instant scoring | High | Medium | v1 — build |
| 5 | Phased Zero-to-Hero learning roadmap | High | Medium | v1 — build |
| 6 | Multi-model cascade + offline knowledge base for resilience | High | Medium | v1 — build |
| 7 | One-click scenario bar for demos and quick trials | Medium | Low | v1 — build |
| 8 | In-app project Kanban / architecture inspector | Low | Low | v1 — build |
| 9 | User accounts and saved history | Medium | High | Backlog |
| 10 | Progress tracking and streaks | Medium | Medium | Backlog |
| 11 | Voice input / read-aloud | Medium | High | Backlog |
| 12 | PDF / image upload for summarizing | High | High | Backlog |
| 13 | Multilingual answers | Medium | Medium | Backlog |
| 14 | LMS integration (Moodle / Google Classroom) | Low | High | Backlog |

## 4.2 Prioritisation logic

- Everything with High impact and Low/Medium effort that directly answers the problem statement goes into v1.

- Resilience (idea 6) is a v1 requirement, not a nice-to-have: it is the differentiator against plain chat tools.

- Anything needing persistence, accounts or file handling is deferred to keep v1 stateless and easy to deploy.

# 5. Proposed Solution & Value Proposition

| Pillar | What it means in EduGenie |
| --- | --- |
| Student-centric prompting | System prompts force analogies, real-world examples and beginner-friendly scaffolding. |
| Clean typography | Markdown rendered through marked + Tailwind .prose — no raw asterisks or misaligned lists. |
| Structured learning tools | Self-grading quizzes and phased roadmaps with zero setup friction. |
| Reliability & resilience | Three-tier Gemini cascade plus an offline educational knowledge base. |

# 6. Feasibility Study

| Dimension | Assessment |
| --- | --- |
| Technical | Feasible — mature stack (React, Express, Vite, official @google/genai SDK); no custom model training. |
| Operational | Single Node process serves API and built frontend; deployable to Cloud Run, Render or Railway. |
| Economic | Gemini API key is available free from Google AI Studio; no other paid dependencies. Free-tier quotas are the main limit. |
| Schedule | Five thin modules share one API pattern, so effort is dominated by UI polish and the fallback engine. |
| Risk | Quota exhaustion, model retirement, inaccurate AI content, secret leakage — see Phase 4 risk register. |

# 7. Scope Statement

### In scope (v1)

- Q&A, Concept Explainer, Summarizer, Quiz Generator, Learning Roadmap modules

- Gemini cascade with offline knowledge-base fallback

- Three UI modes: All Tools, Individual Modes, Project Architecture (Kanban)

- Scenarios bar, copy button, Markdown rendering, quiz scoring with confetti

- Status endpoint and API-key status inspector

### Out of scope (v1)

- User accounts, saved history, analytics

- File / image / PDF input

- Voice interaction, multilingual UI

- LMS integrations

# 8. Success Criteria (proposed targets)

| Criterion | Target |
| --- | --- |
| Every study route returns a usable response | 100% of requests return HTTP 200 with content — from Gemini or from the offline knowledge base |
| Quiz output validity | Every quiz has 3 questions, 4 options each, an answer that is one of the options, and an explanation |
| Works without a key | App starts and serves offline responses with no GEMINI_API_KEY set |
| Setup effort | Clone → install → add key → run in under 10 minutes on a clean machine |

# 9. Phase Deliverables & Exit Criteria

- ☐ Problem statement agreed

- ☐ Personas and empathy map documented

- ☐ Idea pool scored; v1 scope frozen

- ☐ Feasibility and scope statement approved