PHASE 5

Project Development

Implementation guide, module responsibilities and build instructions

| Field | Value |
| --- | --- |
| Project | EduGenie — Intelligent Academic Learning Assistant |
| Stack | React 19 + Vite + Tailwind CSS v4 • Express.js (TypeScript) • Google Gemini (@google/genai) |
| Document version | 1.0 |
| Date | September 2026 |
| Prepared by | [Add author / team name] |
| Repository | [Add GitHub repository URL] |

# 1. Overview

This document describes how EduGenie is implemented and how to build and run it. The application source lives at the repository root (server.ts, src/, package.json, etc.); this phase folder holds the implementation record. Development follows the four stages tracked on the in-app Kanban board.

| Stage | Scope | Done when |
| --- | --- | --- |
| Setup | Repo, Vite + React 19 + Tailwind v4, Express + tsx, env config, scripts | npm run dev serves the app |
| Core Modules | Q&A, Explainer, Summarizer, Quiz, Roadmap: routes + UI | All five work against Gemini |
| Fallback Engine | Cascade, offline knowledge base, status endpoint, quiz schema | TC-10 to TC-12 pass |
| Verification | Testing pass and fixes (Phase 6) | No open Critical/High defects |

# 2. Environment Setup

### Prerequisites

- Node.js 18+ (20+ recommended) and npm 9+

- A Gemini API key from Google AI Studio

### Commands

git clone <your-repo-url> edugenie cd edugenie npm install cp .env.example .env # then set GEMINI_API_KEY npm run dev # http://localhost:3000 npm run build # production build npm start # run production server

### Configuration

| Variable | Purpose | Default |
| --- | --- | --- |
| GEMINI_API_KEY | Server-side Gemini credential. If unset, offline knowledge base is used. | — |
| PORT | HTTP port | 3000 |

# 3. Repository Layout

edugenie/ ├── server.ts # Express server + Gemini cascade ├── index.html, vite.config.ts, tsconfig*.json, package.json ├── metadata.json, .env.example, .gitignore └── src/ ├── main.tsx, App.tsx, index.css, types.ts └── components/ ├── ApiKeyModal.tsx Header.tsx ScenariosBar.tsx ├── QAModule.tsx ExplainModule.tsx SummarizeModule.tsx ├── QuizModule.tsx LearningPathModule.tsx ProjectShowcase.tsx 01_ … 08_ phase folders hold the project documents (this repo’s submission structure).

# 4. Backend Implementation (server.ts)

| Concern | Implementation notes |
| --- | --- |
| Routing | Five study routes each registered for GET and POST, at bare and /api-prefixed paths, sharing one handler per module. |
| Input handling | Read from req.query (GET) or req.body (POST); reject empty input before any model call. |
| System prompts | Per-module prompt injected server-side (student-centric: analogies, examples, key takeaways; Markdown output). |
| Cascade | Ordered model list tried in sequence; only 404/429 advance to the next tier; first success wins. |
| Offline KB | Deterministic curated responses used when no key is set or all tiers fail. |
| Quiz | JSON mode + response schema; JSON.parse verification; failure treated like a failed tier. |
| Status | GET /api/status returns configuration state without exposing the key. |
| Static serving | Serves the Vite build in production; Vite middleware/dev server in development. |

### 4.1 Illustrative cascade helper

A reference sketch of the pattern (adapt to the actual server.ts; not a copy of it):

import { GoogleGenAI } from "@google/genai"; const MODELS = ["gemini-3.8-flash", "gemini-3.5-flash-lite", "gemini-flash-latest"]; const ai = process.env.GEMINI_API_KEY ? new GoogleGenAI({ apiKey: process.env.GEMINI_API_KEY }) : null; async function generate(prompt: string, config: object = {}) { if (!ai) return { text: offlineAnswer(prompt), model: "offline-kb" }; for (const model of MODELS) { try { const res = await ai.models.generateContent({ model, contents: prompt, config }); return { text: res.text ?? "", model }; } catch (err: any) { const code = err?.status ?? err?.code; if (code !== 404 && code !== 429) throw err; // only cascade on these } } return { text: offlineAnswer(prompt), model: "offline-kb" }; }

### 4.2 Illustrative quiz call

const quizSchema = { type: "array", items: { type: "object", properties: { question: { type: "string" }, options: { type: "array", items: { type: "string" } }, answer: { type: "string" }, explanation: { type: "string" }, }, required: ["question", "options", "answer", "explanation"], }, }; const { text, model } = await generate(quizPrompt(topic), { responseMimeType: "application/json", responseSchema: quizSchema, }); const quiz = JSON.parse(text); // verification step

# 5. Frontend Implementation

| Component | Implementation notes |
| --- | --- |
| App.tsx | Holds the active view (All Tools / Individual Modes / Project Architecture) and shared scenario state. |
| Header.tsx | Navigation control for the three views. |
| ScenariosBar.tsx | Sets the inputs of all modules from one click (Largest Ocean, Photosynthesis, Industrial Revolution, Solar System, Full Stack Web Development). |
| Q&A / Explain / Summarize / LearningPath | Same pattern: controlled input → fetch → loading/error state → Markdown result + copy button. |
| QuizModule.tsx | Renders 3 cards with radio options; Check Answers scores against the key, shows green/red, explanations and fires canvas-confetti. |
| ProjectShowcase.tsx | Kanban board and architecture inspector. |
| ApiKeyModal.tsx | Reads /api/status; shows configuration state, never the key. |

### 5.1 Rendering Markdown safely

marked converts Markdown to HTML but does not sanitize it. Because model output is untrusted, pass the HTML through a sanitizer (for example DOMPurify) before inserting it into the DOM:

import { marked } from "marked"; import DOMPurify from "dompurify"; const html = DOMPurify.sanitize(marked.parse(markdown) as string); // <div className="prose" dangerouslySetInnerHTML={{ __html: html }} />

# 6. Dependencies

| Package | Version | Use |
| --- | --- | --- |
| react / react-dom | ^19.0.1 | UI |
| tailwindcss | ^4.3.3 | Styling + typography (.prose) |
| marked | ^18.0.14 | Markdown → HTML |
| canvas-confetti | ^1.9.4 | Quiz celebration |
| lucide-react | ^0.546.0 | Icons |
| vite | ^8.3.0 | Build tool |
| express | ^4.21.2 | HTTP server |
| tsx | ^4.21.0 | Run TypeScript |
| archiver | ^7.0.1 | Project export / zip |
| @google/genai | ^2.4.0 | Gemini SDK |
| dompurify (recommended) | latest | HTML sanitization |
| express-rate-limit (recommended) | latest | Abuse control on public hosts |

# 7. Hardening Recommendations

| Area | Recommendation |
| --- | --- |
| Model IDs | Read the three model IDs from environment variables with the current values as defaults, so retirements need a config change, not a code change. |
| Sanitization | Sanitize Markdown-derived HTML (section 5.1). |
| Rate limiting | Add per-IP limits and a maximum input length on all study routes. |
| Long inputs | Use POST for /summarize and /quiz text; keep GET for short queries. |
| Errors | Return consistent JSON error bodies; log details server-side only. |

# 8. Coding Standards

- TypeScript strict mode; shared request/response types in src/types.ts.

- One component per file, named exports match filenames.

- No secrets in code or logs; environment variables only.

- Conventional commits; small pull requests.

# 9. Implementation Status Checklist

- ☐ Project skeleton (Vite + Express + Tailwind) runs

- ☐ Q&A route + QAModule

- ☐ Explain route + ExplainModule

- ☐ Summarize route + SummarizeModule

- ☐ Quiz route (schema) + QuizModule (scoring, confetti)

- ☐ Roadmap route + LearningPathModule

- ☐ Cascade across three models

- ☐ Offline knowledge base

- ☐ /api/status + ApiKeyModal

- ☐ Scenarios bar, copy button, Markdown rendering

- ☐ Three navigation views incl. Kanban

- ☐ Sanitization and rate limiting added