PHASE 6

Project Testing

Test strategy, test cases, defect log and sign-off

| Field | Value |
| --- | --- |
| Project | EduGenie — Intelligent Academic Learning Assistant |
| Stack | React 19 + Vite + Tailwind CSS v4 • Express.js (TypeScript) • Google Gemini (@google/genai) |
| Document version | 1.0 |
| Date | September 2026 |
| Prepared by | [Add author / team name] |
| Repository | [Add GitHub repository URL] |

Status of this document Test cases below are ready to execute. The Actual result and Status columns are intentionally blank — no test has been run by the author of this document. Record real outcomes as you execute them.

# 1. Objectives & Scope

- Verify every Must requirement from Phase 2 (see the traceability matrix there).

- Prove the resilience behaviour: cascade, offline fallback, no-key mode.

- Check security basics: secret handling and safe rendering of model output.

Out of scope: load testing at scale and Gemini model quality benchmarking.

# 2. Test Strategy

| Level | Approach | Tooling |
| --- | --- | --- |
| API / functional | Call each route with valid and invalid input; check status and JSON shape | curl + jq (script provided), Postman optional |
| Resilience | Force failures by invalid model IDs and by removing the key | Environment changes + restart |
| UI | Manual walkthrough of all views and modules | Browser + DevTools |
| Security | Repository and network inspection; injected-HTML check | git, browser Network tab |
| Build | Production build and start | npm |

# 3. Test Environment

| Item | Value |
| --- | --- |
| OS / browser | [fill in] |
| Node.js / npm | [fill in, 18+ / 9+] |
| Commit under test | [git commit hash] |
| Gemini key | Free-tier key from Google AI Studio |
| Base URL | http://localhost:3000 |

# 4. Entry & Exit Criteria

- Entry: build passes, app starts, Phase 5 checklist complete.

- Exit: all Must test cases executed; no open Critical or High defects; failures have logged defects.

# 5. Test Cases

| ID | Area | Scenario | Steps / input | Expected result | Actual | Status |
| --- | --- | --- | --- | --- | --- | --- |
| TC-01 | API | Status endpoint | GET /api/status | 200; JSON has status, hasApiKey, defaultModel, fallbackModel, version, appName |  |  |
| TC-02 | Q&A | GET with query param | GET /qa?question=What causes the tides | 200; answer (Markdown string) + model field |  |  |
| TC-03 | Q&A | POST with JSON body | POST /qa {"question":"Which is the largest ocean on Earth?"} | 200; answer mentions Pacific Ocean; model field present |  |  |
| TC-04 | API | Input validation | POST /qa with empty body / empty question | 4xx validation error; no Gemini call made |  |  |
| TC-05 | Explain | Concept explanation | POST /explain {"topic":"Quantum Computing"} | 200; topic echoed; explanation uses analogy + key takeaways |  |  |
| TC-06 | Summarize | Text summary | POST /summarize with a ~100-word paragraph | 200; summary shorter than input; key points preserved |  |  |
| TC-07 | Quiz | Quiz structure | POST /quiz {"text":"Photosynthesis"} | quiz has exactly 3 items; each has question, 4 options, answer, explanation; answer is one of options |  |  |
| TC-08 | Roadmap | 3-stage roadmap | POST /learn/recommendations {"topic":"Full Stack Web Development"} | recommendation contains Beginner, Intermediate, Advanced stages with timeframes |  |  |
| TC-09 | API | Route aliases | Call each of the 5 routes with and without /api prefix | Identical response shape from both paths |  |  |
| TC-10 | Cascade | Primary model failure | Set primary model to an invalid ID (simulates 404) and call /qa | Request succeeds via 2nd model; response model = fallback model |  |  |
| TC-11 | Cascade | All models exhausted | Make all three model IDs invalid and call /qa | Offline knowledge-base response returned; no crash; HTTP 200 |  |  |
| TC-12 | Cascade | No API key | Remove GEMINI_API_KEY, restart, call any route + /api/status | Offline response returned; hasApiKey=false; no outbound Gemini call |  |  |
| TC-13 | UI | All Tools view | Open app, select All Tools | All 5 modules visible on one page |  |  |
| TC-14 | UI | Individual Modes view | Select Individual Modes; click each tab | Exactly one module visible per tab; state switches correctly |  |  |
| TC-15 | UI | Project Architecture view | Select Project Architecture | Kanban (4 phases) and architecture content render |  |  |
| TC-16 | UI | Scenarios bar | Click each scenario (Largest Ocean, Photosynthesis, Industrial Revolution, Solar System, Full Stack Web Development) | Inputs across modules populate with the scenario text |  |  |
| TC-17 | UI | Markdown rendering | Ask any question that returns lists/bold text | Rendered lists/bold; no raw asterisks or Markdown artifacts |  |  |
| TC-18 | UI | Copy button | Click Copy on a response | Clipboard contains response text; temporary “Copied” feedback shown |  |  |
| TC-19 | UI | Quiz scoring | Generate quiz; answer some right, some wrong; click Check Answers | Green/red badges, explanations shown, score correct; confetti on completion |  |  |
| TC-20 | UI | Responsive layout | Open at ~375px and ~1280px widths | No horizontal scroll or clipped controls; usable on both |  |  |
| TC-21 | Security | Secret handling | Inspect git status/history and browser Network tab | .env not tracked; API key never appears in client bundle or browser requests |  |  |
| TC-22 | Build | Production build | npm run build && npm start | Build succeeds; app served on PORT; all routes work |  |  |
| TC-23 | Security | Untrusted content rendering | Return/inject Markdown containing <script> or onerror HTML into a response | Script does not execute (output sanitized) |  |  |

# 6. How to Simulate Failure Cases

### 6.1 Primary model failure (TC-10)

Temporarily change the first model ID in server.ts (or its env override) to a name that does not exist, restart, call /qa. The response model field should show the second tier.

### 6.2 All tiers fail (TC-11)

Invalidate all three model IDs, restart, call any route. Expect the offline knowledge-base answer with HTTP 200.

### 6.3 No key (TC-12)

# remove or blank GEMINI_API_KEY in .env, then: npm run dev curl -s http://localhost:3000/api/status # hasApiKey should be false

### 6.4 Quiz validity check (TC-07)

curl -s -X POST http://localhost:3000/quiz -H 'Content-Type: application/json' \ -d '{"text":"Photosynthesis"}' \ ¦ jq '.quiz ¦ length, (.[] ¦ (.options¦length), (.options¦index(.answer)!=null))' # expect: 3, then 4 and true for each question

# 7. Automated Smoke Test

06_Project_Testing_Phase/api-smoke-test.sh runs the API cases (TC-01 to TC-09) against a running server and prints PASS/FAIL per check.

chmod +x 06_Project_Testing_Phase/api-smoke-test.sh BASE=http://localhost:3000 ./06_Project_Testing_Phase/api-smoke-test.sh

Recommended next step: convert these checks to automated tests (Vitest + Supertest) and run them in GitHub Actions on every push.

# 8. Defect Management

| Severity | Meaning | Example |
| --- | --- | --- |
| Critical | App unusable or secret exposed | API key visible in browser |
| High | Core feature fails or unsafe behaviour | Cascade does not fall back; script executes from output |
| Medium | Feature works with a notable flaw | Quiz answer not one of the options |
| Low | Cosmetic | Misaligned button on mobile |

### Defect log

| Defect ID | Test ID | Severity | Description | Status | Fixed in |
| --- | --- | --- | --- | --- | --- |
| D-001 |  |  |  |  |  |
| D-002 |  |  |  |  |  |
| D-003 |  |  |  |  |  |

# 9. Test Summary (complete after execution)

| Metric | Value |
| --- | --- |
| Total test cases | 23 |
| Executed |  |
| Passed |  |
| Failed |  |
| Blocked |  |
| Open defects (Critical / High / Med / Low) |  |
| Tester / date |  |

# 10. Sign-off

| Role | Name | Signature / date |
| --- | --- | --- |
| Tester |  |  |
| Project lead |  |  |